1. Project Title: Web Platform for Volunteer Management and Outreach

2. Project Statement and Outcomes:

The project is a web-based application designed to help communities organize volunteer efforts, manage cleanup events, support disaster-affected families, and improve local infrastructure like street lighting. The platform connects volunteers with community projects, tracks participation, and provides real-time updates.

The outcome will be a fully functional system that enhances community engagement by simplifying volunteer management. Community organizers can post events, track attendance, and coordinate volunteers efficiently. Volunteers can sign up for events, receive real-time notifications, and contribute effectively to community-driven projects. The system will undergo thorough testing to ensure reliability, with detailed documentation to support future improvements.

3. Modules to be Implemented:

- Volunteer & Organizer Management Module

- Event Creation and Management Module

- Volunteer Sign-up and Participation Tracking Module

- Notifications & Feedback System

- Review & Documentation

4. Week-wise Module Implementation and High-Level Requirements:

Week 1-2: Build a user management system for volunteers and organizers

- Implement user registration, login, and authentication for both community organizers and volunteers.

- Create organizer profiles where they can post community events and track volunteer participation.

- Create volunteer profiles where they can manage their information and view event history.

- Design the database schema to manage users' and organizers' data.

- Implement validation for input fields and secure login mechanisms.

Week 3-4: Develop the module that allows organizers to create events and manage volunteer participation

- Allow organizers to post community events, specifying location, time, and required volunteers.

- Allow volunteers to browse and sign up for events based on availability and interest.

- Store details of volunteer participation history (e.g., event attended, date, role played).

- Enable volunteers to cancel participation with relevant notifications to the organizer.

Week 5-6: Event Management, Notifications, & Feedback System

- Organizers receive notifications when volunteers sign up or withdraw from an event.

- Implement functionality for organizers to update event details, track sign-ups, and close registration.

- Introduce notifications and reminders for volunteers and organizers about upcoming events (email, in-app).

- Allow volunteers to provide feedback and rate events, helping to improve organization and future planning.

- Enable organizers to mark events as completed and generate participation reports.

Week 7-8 : Testing, Review, and Documentation

- Conduct a thorough review of the entire system, including functionality, security, and user interface.

- Address any identified bugs or issues and perform necessary fixes.

- Prepare comprehensive documentation covering system architecture, user guides, and technical specifications.

.

5. Flow chart: